## Slide 1: Memory-Safety Instrumentation Compiler
Review 2 — Implementation, Integration and Progress | Team A29 Dhruv · Yohann · Vikas · Prajwal — [COURSE CODE], VIT Vellore

## Slide 2: Review 1 Recap & Corrections
Presenter: Dhruv
Review 1 was design/planning: architecture locked in, benchmark corpus written, no working code yet
5 of 7 self-assessed gaps closed since then: working pipeline, tested runtime, verified detection scope, heap-bounds gap closed, reproducible build + CI
1 open by plan: overhead measurement (scheduled, not graded-late)
1 partially addressed: per-member git-commit diversity (see Slide 12)
No architecture decision from Review 1 was reversed

## Slide 3: Updated Objectives & Scope
Presenter: Dhruv
Detect: stack array OOB · heap OOB (subscript + pointer arithmetic) · null dereference · use-after-free · double-free · invalid-free
Provide a single-command “compiler” (memsafec) for live demo
Measure instrumented vs. baseline overhead — not yet done (next milestone)
Scope unchanged: C on Clang/LLVM, single-threaded; realloc and static in-bounds elision explicitly out of scope

## Slide 4: System Architecture
Presenter: Dhruv
C source --clang(-emit-llvm)--> IR --opt(-passes=memsafety)--> Instrumented IR --clang(link runtime)--> Executable --run--> clean exit 0 OR [VIOLATION] ... + abort()
src/ — LLVM New Pass Manager plugin (IR scan + check injection)
runtime/ — dependency-free C library (allocation metadata table + checks)
driver/memsafec — the integrated “compiler” for demos

## Slide 5: Planned vs. Completed
Presenter: Dhruv — ~85% of the planned M0–M6 scope complete
Milestone | Status
M0 Repo + no-op pass | Done
M1 Runtime + unit tests | Done
M2 Array bounds + null-deref | Done
M3 Heap tracking | Done
M3.5 Heap pointer-arithmetic bounds (new) | Done
M4 Driver + benchmark harness | Done
M5 Overhead measurement | Not started
M6 CI + doc polish | Partial

## Slide 6: Module 1 — Runtime Library (Design)
Presenter: Yohann
runtime/memsafety_runtime.c — plain C, zero LLVM dependency
One hash table: base_ptr -> {size, freed, alloc_site} (open addressing, grows past 70% load)
Five functions: boundscheck, heap_boundscheck, ptrcheck, heap_register, heap_release
report_violation prints [VIOLATION] <type> at <loc>, addr=<addr> and abort()s — unambiguous pass/fail signal

## Slide 7: Module 1 — Runtime Library (Demo & Tests)
Presenter: Yohann
ctest — 16 / 16 unit tests pass, zero LLVM involved
Covers: exact-boundary indices, zero-length arrays, negative offsets, table growth past capacity, untracked-pointer no-ops
Violation paths run in a forked child process so the abort() itself is verified
Fully demoable standalone: cmake --build build && ctest --test-dir build

## Slide 8: Module 2 — LLVM Pass (Design)
Presenter: Vikas
New Pass Manager plugin registered as memsafety (opt -passes=memsafety)
IRScanner classifies every load/store/call into 4 work lists: array access, heap-pointer access, pointer deref, heap call
CheckInjector splices runtime calls in via IRBuilder
Heap bounds (new): a single-index GEP off an unknown-length base is checked dynamically against the runtime’s own allocation table — no static provenance analysis needed

## Slide 9: Module 2 — LLVM Pass (Demo & Tests)
Presenter: Vikas
Before → after (*(p + 4) = 9 on a 16-byte heap buffer):
%13 = getelementptr inbounds i32, ptr %12, i64 4 + call void @heap_boundscheck(ptr %12, i64 16, i64 4, ptr @.memsafe.loc) + call void @ptrcheck(ptr %13, ptr @.memsafe.loc) store i32 9, ptr %13, align 4
opt -load-pass-plugin libMemSafety.so -passes=memsafety input.ll -S — inspectable live
Result: [VIOLATION] out-of-bounds access ..., exit 134

## Slide 10: Integration & End-to-End Prototype
Presenter: Dhruv & Prajwal
./driver/memsafec input.c -o out
chains clang -emit-llvm → opt -passes=memsafety → clang (link runtime) into one command
Safe programs: byte-identical stdout with/without instrumentation
-v flag echoes every underlying command; --no-instrument builds a baseline
Plugin/runtime paths auto-located under build/, overridable via env vars

## Slide 11: Testing Summary
Presenter: Prajwal
12 / 12 benchmarks pass, 0 fail, 0 xfail
Category | Examples
Positive | 01_safe_array, 08_heap_in_bounds
Boundary | 12_boundary_last_index (exact last valid index, stack + heap)
Negative — spatial | 02/03_oob_*, 09_pointer_arithmetic, 11_heap_index_oob, 10_mixed
Negative — temporal | 04_null_deref, 05_use_after_free, 06_double_free, 07_invalid_free

## Slide 12: Defects Found & Debugging Evidence
Presenter: Prajwal
8 real defects logged with root cause + fix (docs/defect_log.md)
Highlights: LLVM header relocation across versions, a hidden-visibility bug that broke plugin loading, a null-Module* crash in IRBuilder, a bash-3.2 portability bug in the harness
The core Review-2 fix: heap OOB via pointer arithmetic was undetected (XFAIL) until heap_boundscheck was added — now closed

## Slide 13: Repository & Contribution Evidence
Presenter: Prajwal
src/ (Vikas) · runtime/ (Yohann) · driver/, tests/, CI (Prajwal) · docs/, README (Dhruv)
One-command build: ./build.sh (auto-detects LLVM); CI green on every push
Known gap: commits currently share one git identity — module ownership enforced structurally (docs/contribution_matrix.md), not yet by git-author diversity; each member must be able to open/explain/demo their own column live

## Slide 14: Risks, Pending Work & Review 3 Plan
Presenter: Dhruv
Open: overhead measurement (Week 10), CI validation on push (done), per-member commit evidence (Week 10–11)
Stretch goal: multi-index heap GEPs (p[i][j]), static in-bounds elision
Full week-by-week plan: docs/review2_timeline.md; full risk log: docs/risk_log.md (8 tracked risks)

## Slide 15: Expected Final Results
All Members
Full detection coverage across 6 violation classes, verified end-to-end
Runtime overhead measured and reported (Review 3 target)
Final report + polished CI + independently-rehearsed member demos

## Slide 16: Conclusion
All Members
Working, tested, integrated prototype — not a paper design
Transparent compiler-pass workflow: every transformation is inspectable via opt -S
On track for Review 3: remaining work is measurement + presentation polish, not core implementation