# Review 2 Progress Document

Table of Contents

# Review 2 Progress Document

Memory-Safety Instrumentation Compiler

| Course Code / Title | [COURSE CODE] — BCSE307 Compiler Design |
| --- | --- |
| Team Number | [TEAM NUMBER] — A29 |
| Project ID / Title | Memory-Safety Instrumentation Compiler |
| Team Members | Dhruv [REGISTER NO.] · Yohann [REGISTER NO.] · Vikas [REGISTER NO.] · Prajwal [REGISTER NO.] |
| Review Date | [REVIEW DATE] |
| Faculty / Evaluator | [FACULTY NAME] |

This document updates the Review 1 submission with implementation evidence. It does not repeat Review 1 content that hasn't changed; see §1 for what did.

## 1. Review 1 Feedback and Compliance

See docs/review1_corrections.md for the full observation/action/evidence table. Summary: of 7 self-assessed Review 1 gaps, 5 are closed (working pipeline, runtime implementation, verified detection scope, heap pointer-arithmetic bounds, reproducible build/CI), 1 is open by plan (overhead measurement — scheduled for Review 3 prep), and 1 is partially addressed (per-member git-commit evidence — see §10). No architecture decision locked in at Review 1 was reversed.

## 2. Updated Abstract, Objectives and Scope

Abstract. C provides no automatic protection against spatial (array out-of-bounds) or temporal (use-after-free, double-free) memory errors. This project instruments C programs at the LLVM IR level with a New Pass Manager plugin that inserts runtime checks around array subscripts, pointer dereferences, and heap allocation/deallocation calls, backed by a small dependency-free C runtime library that tracks live allocations in a hash table. At Review 2, the pipeline is complete and integrated end-to-end: 12 benchmark programs covering 6 violation classes (stack OOB read/write, heap OOB via subscript and via pointer arithmetic, null dereference, use-after-free, double-free, invalid free) all produce their expected instrumented behaviour, verified by an automated harness.

Objectives (status).

- Detect array out-of-bounds accesses on statically-sized arrays — done.

- Detect out-of-bounds accesses on heap buffers (subscript and pointer arithmetic) — done (added at Review 2; was an open gap at Review 1).

- Detect null-pointer dereference — done.

- Detect use-after-free, double-free, and invalid-free — done.

- Provide a single-command "compiler" (memsafec) usable for a live demo — done.

- Measure runtime overhead of instrumentation vs. baseline — not started (Milestone 5; scheduled before Review 3).

Scope — unchanged from Review 1. In scope: C programs compiled with Clang/LLVM, spatial safety for arrays and heap buffers, temporal safety for heap objects, single-threaded programs. Out of scope: realloc tracking, static "provably safe" elision (everything is instrumented), multithreading, general pointer-provenance/aliasing analysis. See README.md § Known Limitations for the authoritative list.

## 3. Updated Architecture and Module Interfaces

No architectural change from Review 1's locked-in design (LLVM New Pass Manager plugin; hash-table metadata store, not shadow memory; GEP+load/store and malloc/calloc/free instrumentation; memsafec as the compiler driver; plain-C dependency-free runtime). Full diagram and module interface tables are in docs/architecture.md; reproduced here in brief:

C source --clang(-emit-llvm)--> IR --opt(-passes=memsafety)--> instrumented IR --clang(link runtime)--> executable

- src/IRScanner classifies each function's memory operations into four work lists: ArrayAccess, HeapPtrAccess (new), PtrDeref, HeapCall.

- src/CheckInjector declares the five runtime entry points via Module::getOrInsertFunction and inserts guard calls with IRBuilder.

- src/MemSafety is the plugin registration (opt -passes=memsafety) that drives Scanner → Injector per function.

- runtime/memsafety_runtime.c implements the metadata table and the five checks: boundscheck, heap_boundscheck (new), ptrcheck, heap_register, heap_release, plus report_violation.

- driver/memsafec is the integration point: it chains the three command-line tools into one invocation.

Interface contract (pass ↔ runtime), unchanged in ABI terms except for one addition:

void boundscheck(void *base, size_t elem_size, size_t len, long index, const char *loc);
void heap_boundscheck(void *base, long byte_offset, size_t access_size, const char *loc);  /* new */
void ptrcheck(void *ptr, const char *loc);
void heap_register(void *ptr, size_t size, const char *loc);
void heap_release(void *ptr, const char *loc);

## 4. Implementation Progress Summary

See docs/progress_tracker.md for the full planned-vs-completed table. Headline: ~85% of the M0–M6 milestone plan is complete. All core detection milestones (M0–M4, plus the M3.5 heap-bounds extension added for Review 2) are done and verified; the CI workflow is written but not yet validated against a live GitHub remote; overhead measurement (M5) has not started beyond a stub script.

## 5. Module 1 Implementation — Runtime Library (runtime/)

Design. A single open-addressing hash table (linear probing, grows past 70% load factor) maps a heap base pointer to {size, freed, alloc_site}. Freed entries are retained (not deleted) so that a later access through the same pointer can still be recognised as use-after-free.

Algorithm (heap_boundscheck, the Review-2 addition):

heap_boundscheck(base, byte_offset, access_size, loc):
    entry = table_lookup(base)
    if entry is None:
        return                      # base isn't a tracked allocation - no-op
    if byte_offset < 0 or byte_offset + access_size > entry.size:
        report_violation("out-of-bounds access", loc, base + byte_offset)

Source structure: runtime/memsafety_runtime.h (public API, documented per-function), runtime/memsafety_runtime.c (~174 lines: hash function, table init/grow/lookup, then the five public functions).

Input/output: every function takes raw pointers/sizes/a location string and either returns normally or calls report_violation, which prints [VIOLATION] <type> at <loc>, addr=<addr> to stderr and abort()s (exit 134) — chosen over exit(1) so the pass/fail signal from the benchmark harness is unambiguous and the unsafe access itself never executes.

Current limitations: no realloc support; heap_boundscheck only resolves a pointer that is exactly a live malloc/calloc return value (no aliasing analysis); no locking (single-threaded only). All three are deliberate scope boundaries, not oversights — see docs/design_notes.md.

## 6. Module 2 Implementation — LLVM Pass (src/)

Design. A New Pass Manager module pass (opt -passes=memsafety) that, per function, walks every instruction once (IRScanner::scan) and then mutates the collected work lists (CheckInjector).

Algorithm (classification, IRScanner::scan):

for each instruction I in F:
    if I is a call to malloc/calloc/free/realloc: record as HeapCall
    if I is a load/store:
        ptr = I's pointer operand, stripped of casts
        if ptr is a GEP into an alloca/global of known ArrayType:
            record ArrayAccess(base, index, num_elements, elem_size)
        else if ptr is a single-index GEP off some other pointer:
            record HeapPtrAccess(gep_base, index, elem_size)   # new at Review 2
        if ptr is not directly an alloca/global:
            record PtrDeref(ptr)

Transformation example (benchmarks/unsafe/09_pointer_arithmetic.c, *(p + 4) = 9 where p = malloc(4 * sizeof(int))):

; before
%13 = getelementptr inbounds i32, ptr %12, i64 4, !dbg !29
store i32 9, ptr %13, align 4, !dbg !30

; after memsafety
%13 = getelementptr inbounds i32, ptr %12, i64 4, !dbg !29
call void @heap_boundscheck(ptr %12, i64 16, i64 4, ptr @.memsafe.loc), !dbg !30
call void @ptrcheck(ptr %13, ptr @.memsafe.loc), !dbg !30
store i32 9, ptr %13, align 4, !dbg !30

heap_boundscheck receives byte_offset = index(4) * elem_size(4) = 16; the allocation is 16 bytes, so 16 + 4 > 16 → reported and the store never runs.

Source structure: IRScanner.{h,cpp} (~85 + 123 lines), CheckInjector.{h,cpp} (~52 + 127 lines), MemSafety.cpp (~105 lines) — plugin registration and the per-function drive loop.

Current limitations: single-index GEPs only (no p[i][j]-style multi-dimensional heap indexing yet); no static "provably safe" elision — every candidate access is instrumented, which is correct but not overhead-optimal.

## 7. Integration / Prototype

driver/memsafec is the integrated prototype: memsafec input.c -o out runs clang -S -emit-llvm → opt -load-pass-plugin libMemSafety -passes=memsafety → clang <instrumented> <runtime.a> -o out as one command, auto-locating the plugin/runtime under build/ (overridable via MEMSAFE_PLUGIN/MEMSAFE_RT/ MEMSAFE_CLANG/MEMSAFE_OPT). -v echoes each underlying command; --no-instrument builds an uninstrumented baseline for comparison.

End-to-end demonstration:

$ ./driver/memsafec benchmarks/safe/01_safe_array.c -o /tmp/safe && /tmp/safe
30                                              # exit 0, clean

$ ./driver/memsafec benchmarks/unsafe/09_pointer_arithmetic.c -o /tmp/oob && /tmp/oob
[VIOLATION] out-of-bounds access at benchmarks/unsafe/09_pointer_arithmetic.c:7, addr=0x...
                                                 # exit 134

A safe/ program produces byte-identical stdout whether built with or without --no-instrument, confirming the instrumentation is transparent when there is nothing to report.

## 8. Testing and Debugging

Test levels: unit (tests/test_runtime.c via ctest, no LLVM involved), integration (memsafec on a single file), system (benchmarks/run_all.sh over the full corpus). Full plan in docs/test_plan.md.

Results as of this submission:

| Suite | Result |
| --- | --- |
| ctest (runtime unit tests) | 16 / 16 pass |
| benchmarks/run_all.sh (system corpus) | 12 / 12 pass, 0 fail, 0 xfail |

Representative test-case table (full corpus in docs/test_plan.md):

| Benchmark | Category | Expected | Actual | Pass/Fail |
| --- | --- | --- | --- | --- |
| safe/01_safe_array | positive | exit 0, no violation | exit 0, no violation | Pass |
| safe/12_boundary_last_index | boundary | exit 0 (exact last valid index, stack + heap) | exit 0 | Pass |
| unsafe/02_oob_read | negative | out-of-bounds access | out-of-bounds access at ...02_oob_read.c:4 | Pass |
| unsafe/09_pointer_arithmetic | negative, heap | out-of-bounds access | out-of-bounds access at ...09_pointer_arithmetic.c:7 | Pass |
| unsafe/11_heap_index_oob | negative, heap, boundary | out-of-bounds access | out-of-bounds access at ...11_heap_index_oob.c:5 | Pass |
| unsafe/06_double_free | negative, invalid | double free | double free at ...06_double_free.c:6 | Pass |

Defect/debugging evidence: 8 real defects were found and fixed while building this — header relocation across LLVM versions, a hidden-visibility build bug that broke plugin loading, a null-module crash in IRBuilder, a bash-portability bug in the harness, and the pointer-arithmetic detection gap itself. Full log with root cause and fix: docs/defect_log.md.

## 9. Repository and Build Information

- Structure: src/ (pass), runtime/ (checks), driver/ (compiler wrapper), tests/ (unit tests), benchmarks/{safe,unsafe}/ (corpus) + run_all.sh, docs/ (this document and its supporting files), .github/workflows/ci.yml.

- Build: ./build.sh (auto-detects Homebrew LLVM on macOS / LLVM on PATH on Linux; --bench also runs the benchmark suite; --clean wipes the build directory). CMake presets (default, macos-brew) are also provided. Dependencies: LLVM + Clang ≥ 15 (tested on 18 and 23), CMake ≥ 3.16, a C11/C++17 toolchain.

- Reproduce the demo: ./build.sh --bench builds everything, runs the unit tests, and runs the full benchmark suite in one command.

- Branch strategy: single main branch; commit messages prefixed feat:/fix:/docs:/test:/chore: per module touched (repository convention).

## 10. Member-Wise Contribution Record

Full table in docs/contribution_matrix.md, including the note on current git-authorship workflow and what each member must be able to demonstrate live at the Review 2 viva. Summary: Yohann owns and can demo runtime/ standalone via ctest; Vikas owns and can demo src/ via opt -S IR diffs; Prajwal owns and can demo the integrated pipeline via memsafec and run_all.sh; Dhruv owns the narrative/report and the acceptance-criteria framing tying benchmarks back to the project's objectives.

## 11. Risks, Issues and Pending Work

Full log in docs/risk_log.md (8 tracked risks). Highlights: the heap-bounds scope gap flagged at Review 1 is now closed (R3); the outstanding graded item with zero progress is overhead measurement (R6), deliberately scheduled first in the Review 3 prep timeline so it isn't left to the last minute; the per-member git-commit evidence gap (R7) is tracked with an explicit plan to address it before Review 3.

## 12. Revised Timeline for Review 3

Full week-by-week plan in docs/review2_timeline.md: Week 10 — implement real overhead measurement, push to a GitHub remote and validate CI; Week 11 — independent per-member re-demo/dry-run and address evaluator corrections, plus a stretch goal (multi-index heap GEPs); Week 12 — final report and Review 3 rehearsal.

## 13. Preliminary Results

- Correctness: 12/12 benchmarks across 6 violation classes (stack OOB read/write, heap OOB via subscript, heap OOB via pointer arithmetic, null dereference, use-after-free, double-free, invalid-free) plus 2 positive/ boundary cases produce their expected instrumented behaviour.

- Transparency: instrumented safe programs produce byte-identical stdout to their uninstrumented baseline.

- Unit coverage: 16/16 runtime checks pass in isolation, including edge cases (zero-length array, exact-boundary offsets, negative offsets, untracked base pointers).

- Comparison to existing tools: unlike AddressSanitizer's shadow-memory approach, this project uses a single allocation-metadata hash table — less precise (page/sub-object granularity is not modelled) but small enough to explain and inspect end-to-end in a review, which is the project's stated contribution (see A29-Compiler_Design_Project.docx §5, Research Gap and Project Positioning).

- Performance: not yet measured (Milestone 5, Review 3 prep).

## 14. References and Appendix

- Review 1 submission: A29-Compiler_Design_Project.docx.

- Design rationale: docs/design_notes.md.

- Architecture diagram and module interfaces: docs/architecture.md.

- Full test plan and corpus: docs/test_plan.md.

- Defect log: docs/defect_log.md.

- Risk log: docs/risk_log.md.

- Progress tracker: docs/progress_tracker.md.

- Contribution matrix: docs/contribution_matrix.md.

- Revised timeline: docs/review2_timeline.md.

- Tools referenced for background/comparison: AddressSanitizer, Valgrind Memcheck, Purify (see Review 1 submission for the full survey table).

Placeholders to fill before submission: course code, team number, register numbers, review date, faculty name (cover table), and any actual written Review 1 evaluator feedback (§1 / docs/review1_corrections.md).